# Progress Report

|  |  |  |
| --- | --- | --- |
| **Summer Intern Program** From | | 08/01/2018 |
| To | | 12/01/2018 |
|  | |  |
| Intern: | Jack Downes | |
| Project: | 4 | |

|  |  |  |
| --- | --- | --- |
| **Activity** | **Number** | **Comments** |
| Tasks set | 4 |  |
| Tasks complete | 3 |  |
| Tasks carried forward | 1 | Webpage may not be required |
| Tasks planned for next Week | 4 |  |

**Extra Comments**

Successfully have an MVP sending Temp/Hum data to the gateway via a battery pack.

Next week will setup database on VM and implement python script at webhook.

Currently behind schedule, Will be eating into 2 weeks accounted for reporting and 2 weeks accounted to data capture.

**Request Assistance Yes []**

**Details:**

Working in parallel with Nathan, no further assistance required.